Today- Database Inputs, Data to Send to Clients

Define Specifications

Monday, March 12 – Pull from Weather API

Back End : Davis, Will – Database work

Front End: Ashley, Ben – What type of charts and visualizations to create

Wednesday, March 14 – Finish Design of Database, First Prototype of Front End, Flask and HTML with Placeholder images

Saturday, March 17 – Draw it All Together, Tweek Visualizations

Monday March 19 –

Fixing Bugs, perfecting Presentation

Wednesday March 21 – Presentation Day

Version Control :

Commit to your own branch through changes. When ready to merge, pull Master, Switch back to Branch, merge Master into your branch, when you add changes to Master, merge Master into your side, then merge back on Master.